Project Overview: Local Semantic Document Indexing & Retrieval System

This project is an end-to-end NLP + IR pipeline that transforms unstructured local documents into a semantically searchable system.

You will build:

- A batch indexing pipeline

- A vector-based semantic search engine

- A duplicate detection module

- A clustering and evaluation module

- A CLI interface

- A technical report

Below is a structured workplan with implementation phases.

Phase 1 — Environment Setup (Day 1)

1.1 Install Dependencies

pip install sentence-transformers scikit-learn numpy pandas pdfplumber python-docx sqlite-utils

Optional:

pip install faiss-cpu

1.2 Project Structure

semantic_search_project/

│

├── data/

├── indexer.py

├── search.py

├── duplicates.py

├── clustering.py

├── database.py

├── utils.py

├── cli.py

└── report/

Phase 2 — Document Ingestion & Indexing (Days 2–5)

Goal:

Extract text → Generate embeddings → Store persistently.

Step 2.1 Text Extraction

Implement handlers:

| File Type | Library |
| --- | --- |
| PDF | pdfplumber |
| DOCX | python-docx |
| TXT | built-in |

Create:

def extract_text(filepath):

Important:

- Remove empty lines

- Normalize whitespace

- Handle encoding errors

Step 2.2 Generate File Hash (Exact Duplicate Detection)

Use SHA256:

import hashlib

def file_hash(filepath):

Store:

- file_path

- hash

- file_size

- modified_time

Step 2.3 Embedding Generation

Use:

from sentence_transformers import SentenceTransformer

model = SentenceTransformer('all-MiniLM-L6-v2')

For each document:

embedding = model.encode(text)

Store embedding as:

- numpy array

- serialized as BLOB in SQLite

Step 2.4 Persistent Storage (SQLite Schema)

Create table:

CREATE TABLE documents (

id INTEGER PRIMARY KEY,

path TEXT,

text TEXT,

hash TEXT,

embedding BLOB

);

Implement:

- insert_document()

- check_existing_hash()

Output of Phase 2

You should be able to run:

python cli.py index ./data/

And it stores all documents.

Phase 3 — Semantic Search Engine (Days 6–8)

Goal:

Natural language query → retrieve top-k semantically similar documents.

Step 3.1 Query Embedding

query_embedding = model.encode(query)

Step 3.2 Cosine Similarity

Use:

from sklearn.metrics.pairwise import cosine_similarity

If N is small (<10k documents), brute-force is acceptable.

If N is large:

- Use FAISS index.

Step 3.3 Ranking

Return:

- Top-k file paths

- Similarity scores

- Short snippet (first 300 chars)

CLI Command

python cli.py search "climate change policy" --topk 5

Phase 4 — Duplicate Detection (Days 9–10)

Two levels:

4.1 Exact Duplicate

If hash matches → duplicate.

4.2 Near-Duplicate

Compute pairwise cosine similarity.

If similarity > threshold (e.g., 0.9):

Mark as near-duplicate.

Implementation strategy:

- For each embedding:

  - Compare with others

- Optimize using similarity matrix.

Output:

Duplicate Groups:

Group 1:

- fileA.pdf

- fileB.pdf

Phase 5 — Clustering (Days 11–14)

Goal:

Discover document topics automatically.

Step 5.1 Preprocessing

Load all embeddings into matrix:

X shape = (num_documents, embedding_dim)

Step 5.2 K-Means

from sklearn.cluster import KMeans

- Try multiple k values (e.g., 2–10)

- Compute silhouette score

Step 5.3 Agglomerative Clustering

from sklearn.cluster import AgglomerativeClustering

Compare:

- cluster distribution

- silhouette score

Step 5.4 Evaluation Metric

Use:

from sklearn.metrics import silhouette_score

Document in report:

- Why silhouette is used

- Interpretation (range -1 to 1)

Phase 6 — Cluster Interpretation (Days 15–16)

Goal: Make clusters understandable.

Approaches:

Option A — TF-IDF Keywords

For each cluster:

- Combine texts

- Compute TF-IDF

- Extract top 10 words

from sklearn.feature_extraction.text import TfidfVectorizer

Option B — Centroid Representative Document

Find document closest to cluster centroid.

Option C (Advanced) — Summarization

Use transformer summarization model locally.

Phase 7 — CLI Integration (Days 17–18)

Build unified CLI:

index

search

duplicates

cluster

Use:

import argparse

Phase 8 — Testing & Demonstration Dataset (Days 19–20)

Use:

- News dataset

- Research papers

- Your own coursework PDFs

- Kaggle datasets

Test:

- Does semantic search outperform keyword search?

- Are clusters meaningful?

- Are duplicates detected correctly?

Technical Report Structure (4–6 Pages)

1. Introduction

- Problem motivation

- Why semantic search > keyword search

2. Embedding Strategy

- Model chosen (e.g., all-MiniLM-L6-v2)

- Dimensionality

- Why cosine similarity

3. Architecture

Pipeline diagram.

4. Duplicate Detection Method

- Hashing

- Similarity thresholds

5. Clustering Comparison

- K-Means vs Agglomerative

- Silhouette scores table

6. Limitations

- Small local model

- Scaling issues

- No incremental indexing

7. Future Work

- FAISS

- Metadata filtering

- GUI

- RAG integration

Complexity & Design Considerations

| Component | Time Complexity |
| --- | --- |
| Brute similarity | O(N²) |
| K-Means | O(Nkd) |
| Agglomerative | O(N²) |

For <2000 docs, brute force is fine.

What You Will Learn (Conceptual Depth)

- Embedding spaces

- Cosine similarity geometry

- High-dimensional clustering

- Silhouette interpretation

- Information retrieval evaluation

- Practical NLP pipeline design

Minimum Viable Version (If Time Is Limited)

If constrained to 15 days:

- Indexing + SQLite

- Semantic search (brute-force)

- K-means clustering

- Silhouette evaluation

- Simple TF-IDF cluster keywords

Skip:

- FAISS

- Agglomerative clustering

- Advanced optimization

End Result

You will have:

- A working CLI semantic search engine

- Practical understanding of vector retrieval

- A portfolio-grade NLP systems project

- A strong report discussing algorithmic trade-offs